Operational Qualification (OQ) Protocol

CannaQ Electronic Quality Management System

Test facility: Northwoods Cannabis Co. (sample data)

| Document number | OQ-2026-001 |
| --- | --- |
| Version | 1.0 |
| Issue date | 2026-06-22 |
| System / build | CannaQ (through Session 76.1) |
| Scope | Functional verification across all core QMS modules using the companion sample-data workbook |
| Companion data | CannaQ_OQ_Sample_Data.xlsx — enter values from its tabs as directed in each step |

Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  |  |
| Reviewed by (Quality) |  |  |  |
| Approved by (Management) |  |  |  |

# 1. Purpose

This protocol verifies that the CannaQ QMS operates as intended across its core functions — supplier control, incoming inspection, inventory and lot traceability, batch production, testing, labeling and release, the connected quality-event workflows, and the Part 11 audit trail. It is executed using the companion sample-data workbook so that records trace end-to-end and intended controls (role gates, e-signatures, fail-closed checks) are demonstrably enforced.

# 2. Scope

The following modules are covered. Each is verified through normal-path steps and, where applicable, negative (should-be-blocked) steps:

System access & user setup

Suppliers & qualification

Incoming inspections & inventory

Lot traceability operations

Recipes & batch production

Testing / COA entry

Labeling & release

Quality events (NC, Complaint, CAPA, Field Action)

New Quality Event front door & FA request/approval

Audit trail & record integrity

# 3. Prerequisites

A deployed CannaQ instance the tester can reach, on the latest build (through Session 76.1).

The companion workbook CannaQ_OQ_Sample_Data.xlsx open alongside this protocol.

Clerk test accounts: use +clerk_test addresses (verification code 424242); no real email is sent.

Enter data tab-by-tab in workbook order; reuse the exact names, lot numbers and batch numbers so records link.

# 4. Acceptance Criteria

The OQ passes when every step records a Pass. For a negative (should-be-blocked) step, “Pass” means the system correctly prevented the action with the expected message. Any step that does not behave as expected is recorded as a Fail and logged in the Deviations table (Section 6); each deviation must be dispositioned before the OQ is approved.

# 5. Test Steps

Shaded Expected Result cells are negative checks — the action must be blocked. Mark P (pass) or F (fail), initial and date each step as executed.

## 1. System Access & User Setup

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 1.1 | As Admin: Create the 9 test accounts (Workbook → Users & Roles); sign in to each with code 424242. | Each account logs in; new accounts auto-provision as Operator. |  |  |  |
| 1.2 | As Admin: Set each user's role per the workbook. | users.role matches the intended role for each account. |  |  |  |
| 1.3 | As Admin: Add user 'Oscar Pena' with initials 'OP' (already used by Olivia Park). | REJECTED — 409 'Initials “OP” are already in use.' Unique-initials rule enforced (21 CFR Part 11). |  |  |  |
| 1.4 | As Admin: Re-add the same user with initials 'OPe'. | Created successfully; initials now unique. |  |  |  |

## 2. Suppliers & Qualification

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 2.1 | As Quality: Add all 7 suppliers (Workbook → Suppliers). | All saved with type, risk tier and rationale; vendor #7 shows License Pending / not approved. |  |  |  |
| 2.2 | As Quality: Add the 8 supplier qualification records. | Initial quals saved; the 2026-06-01 record surfaces as overdue; the For-Cause review stays open / non-qualified. |  |  |  |

## 3. Incoming Inspections & Inventory

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 3.1 | As Operator: Create INSP-1 through INSP-6 and mark every line item Pass. | An Inventory item appears per passed line item (per-item, idempotent — re-saving Pass does not double-add). |  |  |  |
| 3.2 | As Operator: Create INSP-7 (Sour Diesel) and mark the line item Fail. | NO inventory item is created; the failed receipt is eligible to open an NC. |  |  |  |
| 3.3 | As Operator: Confirm Inventory matches the workbook; manually add the two Label items. | Quantities and units match; the Label item type is accepted. |  |  |  |

## 4. Lots — Traceability Operations

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 4.1 | As Manager: Split LOT-2026-0001 (5000 g) into 2000 + 1000 with initials + signing meaning. | Parent 5000→2000; two child lots created (Active); events signed. |  |  |  |
| 4.2 | As Operator: Attempt the same split. | BLOCKED — 403 'Lot splits require Manager, Quality, or Admin role.' |  |  |  |
| 4.3 | As Manager: Merge LOT-2026-0003 + LOT-2026-0004 (THC Distillate). | Sources → 0 / Consumed; merged lot = 800 g Active; events signed. |  |  |  |
| 4.4 | As Supervisor: Ship 500 g from LOT-2026-0002. | Current 3000→2500; shipment row created; event logged. |  |  |  |

## 5. Recipes & Batch Production

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 5.1 | As Quality: Create the 3 recipes; add Bill of Materials and process steps with {blank} fill-ins. | Recipes saved Active; process steps carry fill-in placeholders. |  |  |  |
| 5.2 | As Operator: Open BAT-E1 (gummies) from its recipe; enter the METRC tag. | Batch opens; the entered METRC tag becomes the batch number; Process Type = Kitchen. |  |  |  |
| 5.3 | As Operator: Open BAT-V1 by selecting Product Type = Vape Cartridge (no recipe). | Process Type AUTO-defaults to Inhalants (not Kitchen). |  |  |  |
| 5.4 | As Operator: Run BAT-E1 process steps; sign the heat/cook step as baker. | Baker e-signature captured on the step (FDA attribution). |  |  |  |
| 5.5 | As Operator (unqualified): Attempt to run a recipe the operator is not qualified for, solo. | BLOCKED until the required supervised batches are completed (competency gate). |  |  |  |

## 6. Testing (COA Entry)

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 6.1 | As Quality: Enter COAs for BAT-E1 / P1 / V1 and Mark Test Passed. | Edible records mg/serving; vape/pre-roll record %; batches move to Passed — Awaiting Packaging. |  |  |  |
| 6.2 | As Quality: Enter the BAT-V2 COA (Myclobutanil FAIL) and Mark Test Failed. | Batch moves to Failed; eligible to open NC-2. |  |  |  |

## 7. Labeling & Release

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 7.1 | As Operator: Build the labeling checklist for BAT-E1, then request approval. | An empty / incomplete checklist BLOCKS approval (fail-closed); a complete checklist allows it. |  |  |  |
| 7.2 | As Quality: Approve the BAT-E1 label with e-signature. | Approval recorded with signing meaning; batch can move to release. |  |  |  |

## 8. Quality Events — Connected Flows

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 8.1 | As Operator: From INSP-7, open NC-1 (Reported By = Olivia Park). | NC-1 created; Reported By saved as a user id. |  |  |  |
| 8.2 | As Operator: Attempt to CLOSE NC-1. | BLOCKED — 403 (close requires Supervisor / Manager / Quality / Admin). |  |  |  |
| 8.3 | As Quality: From BAT-V2 open NC-2; escalate NC-2 to a Field Action. | Field Action opens AND a linked CAPA is auto-created (an FA never exists without a CAPA). |  |  |  |
| 8.4 | As Quality: Create CAPA-1; set EC Owner = Quinn Rivera; assign action items to Marcus Reed and Sofia Nguyen. | Owner and assignees saved as user ids (not free text). |  |  |  |
| 8.5 | As Manager + Quality: Take CAPA-1 through Gate 1 using two DISTINCT approver identities. | Gate passes only with two different approvers; a person cannot sign their own / conflicted role (segregation). |  |  |  |
| 8.6 | As Quality: From COMP-1 use 'Create NC from Complaint' (NC-3). | Complaint links to the new NC; the NC shows Related Complaints (both directions). |  |  |  |

## 9. New Quality Event Front Door & FA Approval (Session 76)

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 9.1 | As Operator: Open the top-bar 'New Quality Event' menu. | Menu shows only Non-Conformance, CAPA, and 'Request Field Action' — no direct Field Action or Complaint. |  |  |  |
| 9.2 | As Operator: Submit FA-1 (Stop Sale request on BAT-V1). | FA created in status 'Requested' with NO CAPA; advance / close controls are hidden. |  |  |  |
| 9.3 | As Quality: Open FA-1; Approve the request. | Status → Initiated; the mandatory CAPA is auto-created and linked. |  |  |  |
| 9.4 | As Quality: Open FA-2; Reject with a reason. | Rejection reason required; status → Request Rejected; no CAPA created. |  |  |  |
| 9.5 | As Quality: Open the 'New Quality Event' menu as Quality. | Menu also shows Complaint and Field Action (direct). |  |  |  |

## 10. Audit Trail & Record Integrity

| Step | Action | Expected Result | P/F | Initials | Date |
| --- | --- | --- | --- | --- | --- |
| 10.1 | As Admin: Open the Audit Log for a signed action (label approval or NC close). | Immutable entry: who / what / when / before / after, with acting-user attribution (Part 11). |  |  |  |
| 10.2 | As Manager / Admin: Cancel an NC with a reason + e-signature; then Reopen as Admin. | Soft-cancel (recoverable, audited); records are never hard-deleted; Reopen is Admin-only. |  |  |  |

# 6. Deviations Log

Record any step that failed, the investigation, and its disposition before approving the OQ.

| Dev # | Step | Description of deviation | Disposition / resolution |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |

# 7. Final Result & Approval

| Total steps executed |  |
| --- | --- |
| Steps passed |  |
| Steps failed |  |
| Overall OQ result (Pass / Fail) |  |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executed by |  |  |  |
| Reviewed by (Quality) |  |  |  |
| Approved by (Management) |  |  |  |