Operational Qualification (OQ) Protocol

CannaQ Electronic Quality Management System

Test facility: Northwoods Cannabis Co. (sample data)

| Document number | OQ-2026-001 |
| --- | --- |
| Version | 2.0 (adds Section 8 — Open Validation Questions) |
| Issue date | 2026-06-23 |
| System / build | CannaQ (through Session 76.1) |
| Scope | Functional verification across all core QMS modules using the companion sample-data workbook |
| Companion data | CannaQ_OQ_Sample_Data.xlsx — enter values from its tabs as directed in each step |

Approvals

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Prepared by |  |  |  |
| Reviewed by (Quality) |  |  |  |
| Approved by (Management) |  |  |  |

# 1. Purpose

This protocol verifies that the CannaQ QMS operates as intended across its core functions — supplier control, incoming inspection, inventory and lot traceability, batch production, testing, labeling and release, the connected quality-event workflows, and the Part 11 audit trail. It is executed using the companion sample-data workbook so that records trace end-to-end and intended controls (role gates, e-signatures, fail-closed checks) are demonstrably enforced.

# 2. Scope

The following modules are covered. Each is verified through normal-path steps and, where applicable, negative (should-be-blocked) steps:

System access & user setup

Suppliers & qualification

Incoming inspections & inventory

Lot traceability operations

Recipes & batch production

Testing / COA entry

Labeling & release

Quality events (NC, Complaint, CAPA, Field Action)

New Quality Event front door & FA request/approval

Audit trail & record integrity

# 3. Prerequisites

A deployed CannaQ instance the tester can reach, on the latest build (through Session 76.1).

The companion workbook CannaQ_OQ_Sample_Data.xlsx open alongside this protocol.

Clerk test accounts: use +clerk_test addresses (verification code 424242); no real email is sent.

Enter data tab-by-tab in workbook order; reuse the exact names, lot numbers and batch numbers so records link.

# 4. Acceptance Criteria

The OQ passes when every step records a Pass. For a negative (should-be-blocked) step, “Pass” means the system correctly prevented the action with the expected message. Any step that does not behave as expected is recorded as a Fail and logged in the Deviations table (Section 6); each deviation must be dispositioned before the OQ is approved.

# 5. Test Steps

Shaded Expected Result cells are negative checks — the action must be blocked. Mark P (pass) or F (fail), initial and date each step as executed.

## 1. System Access & User Setup

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 1.1 | As Admin: Create the 9 test accounts (Workbook → Users & Roles); sign in to each with code 424242. | Each account logs in; new accounts auto-provision as Operator. | P | JS | 6/22/26 |
| 1.2 | As Admin: Set each user's role per the workbook. | users.role matches the intended role for each account. | P | JS | 6/22/26 |
| 1.3 | As Admin: Add user 'Oscar Pena' with initials 'OP' (already used by Olivia Park). | REJECTED — 409 'Initials “OP” are already in use.' Unique-initials rule enforced (21 CFR Part 11). | P | JS | 6/22/26 |
| 1.4 | As Admin: Re-add the same user with initials 'OPe'. | Created successfully; initials now unique. | P | JS | 6/22/26 |

## 2. Suppliers & Qualification

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 2.1 | As Quality: Add all 7 suppliers (Workbook → Suppliers). | All saved with type, risk tier and rationale; vendor #7 shows License Pending / not approved. | P | JS | 6/22/26 |
| 2.2 | As Quality: Add the 8 supplier qualification records. | Initial quals saved; the 2026-06-01 record surfaces as overdue; the For-Cause review stays open / non-qualified. | P | JS | 6/22/26 |

## 3. Incoming Inspections & Inventory

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 3.1 | As Operator: Create INSP-1 through INSP-6 and mark every line item Pass. | An Inventory item appears per passed line item (per-item, idempotent — re-saving Pass does not double-add). | P | JS | 6/22/26 |
| 3.2 | As Operator: Create INSP-7 (Sour Diesel) and mark the line item Fail. | NO inventory item is created; the failed receipt is eligible to open an NC. | P | JS | 6/22/26 |
| 3.3 | As OperatorAdmin: Confirm Inventory matches the workbook; manually add the two Label items. | Quantities and units match; the Label item type is accepted. | P | JS | 6/22/26 |
|  |  |  | - No way to add inventory items on the inventory page as Operator. When I changed to Admin, I was able to add the items. |  |  |

## 4. Lots — Traceability Operations

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 4.1 | As Manager: Split LOT-2026-0001 (5000 g) into 2000 + 1000 with initials + signing meaning. | Parent 5000→2000; two child lots created (Active); events signed. | P | JS | 6/22/26 |
| 4.2 | As Operator: Attempt the same split. | BLOCKED — 403 'Lot splits require Manager, Quality, or Admin role.' | P | JS | 6/22/26 |
| 4.3 | As Manager: Merge LOT-2026-0003 + LOT-2026-0004 (THC Distillate). | Sources → 0 / Consumed; merged lot = 800 g Active; events signed. | F | Merge not a part of the app |  |
| 4.4 | As Supervisor: Ship 500 g from LOT-2026-0002. | Current 3000→2500; shipment row created; event logged. | P | JS | 6/22/26 |
|  |  | When creating lots, the information in the fields is not removed from the previous entry. |  |  |  |
|  |  | Shipping cannabis product (raw and finished) is completed in Metrc. Is this set up in a way to be compatible with Metrc (and I am just creating records manually)? Just wondering how we can make this so its not duplicative documentation and a chance for error. |  |  |  |

## 5. Recipes & Batch Production

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 5.1 | As Quality: Create the 3 recipes; add Bill of Materials and process steps with {blank} fill-ins. | Recipes saved Active; process steps carry fill-in placeholders. | P | JS | 6/22/26 |
| 5.2 | As Operator: Open BAT-E1 (gummies) from its recipe; enter the METRC tag. | Batch opens; the entered METRC tag becomes the batch number; Process Type = Kitchen. | F |  |  |
|  |  | The option to create a batch from the recipe is not in the app |  |  |  |
| 5.3 | As Operator: Open BAT-V1 by selecting Product Type = Vape Cartridge (no recipe). | Process Type AUTO-defaults to Inhalants (not Kitchen). | P | JS | 6/22/26 |
| 5.4 | As Operator: Run BAT-E1 process steps; sign the heat/cook step as baker. | Baker e-signature captured on the step (FDA attribution). | P | JS | 6/22/26 |
| 5.5 | As Operator (unqualified): Attempt to run a recipe the operator is not qualified for, solo. | BLOCKED until the required supervised batches are completed (competency gate). | P | JS | 6/22/26 |

## 6. Testing (COA Entry)

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 6.1 | As Quality: Enter COAs for BAT-E1 / P1 / V1 and Mark Test Passed. | Edible records mg/serving; vape/pre-roll record %; batches move to Passed — Awaiting Packaging. | P | JS | 6/22/26 |
| 6.2 | As Quality: Enter the BAT-V2 COA (Myclobutanil FAIL) and Mark Test Failed. | Batch moves to Failed; eligible to open NC-2. | P | JS | 6/22/26 |

## 7. Labeling & Release

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 7.1 | As Operator: Build the labeling checklist for BAT-E1, then request approval. | An empty / incomplete checklist BLOCKS approval (fail-closed); a complete checklist allows it. | P | JS | 6.22.26 |
| 7.2 | As Quality: Approve the BAT-E1 label with e-signature. | Approval recorded with signing meaning; batch can move to release. | P | JS | 6.22.26 |
|  |  | Labeling approved as Operator |  |  |  |

## 8. Quality Events — Connected Flows

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 8.1 | As Operator: From INSP-7, open NC-1 (Reported By = Olivia Park). | NC-1 created; Reported By saved as a user id. | P | JS | 6.22.26 |
|  |  | Reported by saved as Olivia Park |  |  |  |
| 8.2 | As Operator: Attempt to CLOSE NC-1. | BLOCKED — 403 (close requires Supervisor / Manager / Quality / Admin). | P | JS | 6.22.26 |
| 8.3 | As Quality: From BAT-V2 open NC-2; escalate NC-2 to a Field Action. | Field Action opens AND a linked CAPA is auto-created (an FA never exists without a CAPA). | P | JS | 6.22.26 |
| 8.4 | As Quality: Create CAPA-1; set EC Owner = Quinn Rivera; assign action items to Marcus Reed and Sofia Nguyen. | Owner and assignees saved as user ids (not free text). | P | JS | 6.22.26 |
| 8.5 | As Manager + Quality: Take CAPA-1 through Gate 1 using two DISTINCT approver identities. | Gate passes only with two different approvers; a person cannot sign their own / conflicted role (segregation). | P | JS | 6.22.26 |
| 8.6 | As Quality: From COMP-1 use 'Create NC from Complaint' (NC-3). | Complaint links to the new NC; the NC shows Related Complaints (both directions). | P | JS | 6.22.26 |

## 9. New Quality Event Front Door & FA Approval (Session 76)

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 9.1 | As Operator: Open the top-bar 'New Quality Event' menu. | Menu shows only Non-Conformance, CAPA, and 'Request Field Action' — no direct Field Action or Complaint. | P | JS | 6.22.26 |
| 9.2 | As Operator: Submit FA-1 (Stop Sale request on BAT-V1). | FA created in status 'Requested' with NO CAPA; advance / close controls are hidden. | P | JS | 6.22.26 |
| 9.3 | As Quality: Open FA-1; Approve the request. | Status → Initiated; the mandatory CAPA is auto-created and linked. | P | JS | 6.22.26 |
| 9.4 | As Quality: Open FA-2; Reject with a reason. | Rejection reason required; status → Request Rejected; no CAPA created. | P | JS | 6.22.26 |
| 9.5 | As Quality: Open the 'New Quality Event' menu as Quality. | Menu also shows Complaint and Field Action (direct). | P | JS | 6.22.26 |

## 10. Audit Trail & Record Integrity

| Step | Action | Expected Result | P/F | Initial | Date |
| --- | --- | --- | --- | --- | --- |
| 10.1 | As Admin: Open the Audit Log for a signed action (label approval or NC close). | Immutable entry: who / what / when / before / after, with acting-user attribution (Part 11). | P | JS | 6.22.26 |
| 10.2 | As Manager / Admin: Cancel an NC with a reason + e-signature; then Reopen as Admin. | Soft-cancel (recoverable, audited); records are never hard-deleted; Reopen is Admin-only. | P | JS | 6.22.26 |

# 6. Deviations Log

Record any step that failed, the investigation, and its disposition before approving the OQ.

| Dev # | Step | Description of deviation | Disposition / resolution |
| --- | --- | --- | --- |
| DEV-1 | 4.3 | Lot Merge has no UI — backend endpoint exists (POST /lots/merge) but no button on the Lots or Lot detail pages. | Feature gap. Merge dialog build queued. |
| DEV-2 | 7.2 | Batch label approval was NOT role-gated — an Operator could sign the Part 11 approval (only initials-match + checklist-complete were enforced). | FIXED (Session 76.2): approver-role gate added server-side (/batch-labeling/:id/approve) and in the UI. Re-test: Operator blocked, Quality allowed. |
| DEV-3 | 5.2 | No 'create batch from recipe' entry point on the recipe page; batches are created from the New Batch dialog, which contains a recipe picker. | Decision pending: add a 'Start batch from recipe' action, or correct the protocol wording to the New-Batch-dialog flow. |
| DEV-4 | 4.x | New Lot dialog retained the previous entry's field values between creations. | FIXED (Session 76.2): the form resets after each successful create. |
| DEV-5 | 2.2 | Supplier qualification with a blank Expiry Date failed to save (empty string into a DATE column -> 500). | FIXED (Session 76.2, deployed): blanks omitted client-side + coerced to null server-side. Re-tested -> Pass. |
| DEV-6 | 4.1 | Lot split into 2+ new lots failed (duplicate auto-generated child lot numbers -> 500). | FIXED (Session 76.2, deployed): child lot numbers assigned from a single sequence. Re-tested -> Pass. |
| OBS-1 | 3.3 | Manual inventory add is Admin-only; Operators cannot add inventory items manually. | By design — inventory normally flows from passed inspections. Protocol role corrected to Admin. |
| OBS-2 | 4.x | Finished-goods and shipping are tracked in METRC; manual lot/ship records risk duplicative entry and error. | Design / roadmap item — evaluate METRC sync to avoid double entry. Not a defect. |
| OBS-3 | 6 | Product name / type cannot be edited after batch creation; a mistyped product requires re-creating the batch. | Decision pending: allow editing before testing, or confirm frozen-by-design (batch identity). |

# 7. Final Result & Approval

| Total steps executed | 35 |
| --- | --- |
| Steps passed | 33 |
| Steps failed | 2 (4.3 Merge - gap; 5.2 batch-from-recipe - wording/feature) |
| Overall OQ result (Pass / Fail) | PASS WITH DEVIATIONS - all dispositioned; DEV-2/4/5/6 fixed, re-test scheduled |

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Executed by |  |  |  |
| Reviewed by (Quality) |  |  |  |
| Approved by (Management) |  |  |  |

8. Open Validation Questions

These items must be resolved before the OQ can be approved and signed (Section 7). They consolidate the open deviations and observations from the Deviations Log (Section 6) with two design questions raised during review on 2026-06-23. Each is owned, has a decision or test to complete, and is cross-referenced to the affected test step. The OQ result remains “Pass with Deviations” until every question below is closed.

| ID | Step / Ref | Open question | Resolution needed / decision owner |
| --- | --- | --- | --- |
| OVQ-1 | 4.3 / DEV-1 | Lots vs Batches — what is “merge” for? A merge endpoint exists but has no UI. Combining the SAME material (e.g. two partial lots of one strain) is inventory consolidation = a merge. Combining DIFFERENT strains into a new product (Blue Dream + GSC flower → pre-roll; mixed strains → distillate) is a production event = a multi-input BATCH, not a merge. | DECISION: define merge as same-material consolidation only, and route multi-strain combination through a multi-input batch (BOM with >1 input lot). Then either build the Merge UI to that scope or revise step 4.3. Owner: Quality + Eng. |
| OVQ-2 | NEW (raised 2026-06-23) | Inventory decrement on material consumption. Does running/closing a batch consume its Bill-of-Materials input lots and decrement on-hand inventory/lot quantities by the recipe amounts? Not currently exercised by the OQ. | ADD TEST STEP: close a batch with ingredient quantities; confirm each input lot/inventory item decreases by the BOM amount and the output lot is created at the correct quantity. Owner: Eng to confirm behavior, Quality to add step + acceptance criteria. |
| OVQ-3 | 4.4 / OBS-2 | METRC interoperability. Lot, shipment and tag records are entered manually; finished-goods movement and shipping are also done in METRC. Is CannaQ meant to mirror METRC, sync with it, or be the system of record? Manual double-entry risks transcription error. | DECISION: define METRC scope (manual / one-way export / API sync). Affects steps 4.3, 4.4 and tag history. Owner: Jonathan + Eng roadmap. |
| OVQ-4 | 7.2, 5.2, §6, 4.x | Re-test of fixed deviations on the green build. DEV-2 (7.2 label-approval gate), DEV-3 (5.2 Start-Batch-from-recipe), OBS-3 (§6 edit name/strain pre-test) were fixed in Session 76.3 (deployed, build green 06-23) but not yet re-executed; DEV-4 (4.x lot-form reset) to re-confirm. | EXECUTE re-test (per the 76.3 MTR checklist) and update the P/F marks 5.2, 7.2 and the OBS-3 / DEV-4 rows from Fail/pending to Pass. Owner: Tester (JS). |
| OVQ-5 | 9.1 / 9.5 | Approver role scope. The “New Quality Event” approver set is currently {Supervisor, Manager, Quality, Admin}, so Supervisors can add Complaints and open Field Actions directly. Earlier direction was “Quality/Manager.” | DECISION: keep the current set, or narrow Complaint creation + FA approval to {Manager, Quality, Admin}. If narrowed, update steps 9.1/9.5 expected results and re-test. Owner: Jonathan. |
| OVQ-6 | 7 (Final Result) | Sign-off outstanding. The Executed / Reviewed (Quality) / Approved (Management) signature blocks are blank; overall result is “Pass with Deviations.” | CLOSE-OUT: once OVQ-1–OVQ-5 are resolved and every Deviations-Log row is dispositioned to closed, execute the three signatures to approve the OQ. Owner: Quality + Management. |

Status summary: 6 deviations + 3 observations were identified at execution (35 steps, 33 Pass). DEV-5 and DEV-6 are fixed, deployed and re-tested (Pass). DEV-2, DEV-3, DEV-4 and OBS-3 are fixed and deployed (Session 76.3, build green 2026-06-23) and await re-test (OVQ-4). DEV-1 (Lot Merge UI) is held pending the Lots-vs-Batches decision (OVQ-1). OBS-1 is closed by design. OBS-2 is the METRC scope decision (OVQ-3).